SCOPE OF SERVICES

AQUATIC VEGETATION MANAGEMENT PLAN (AVMP)

## LAKE AND RIVER ENHANCEMENT (LARE) PROGRAM

INDIANA DEPARTMENT OF NATURAL RESOURES

DIVISION OF FISH AND WILDLIFE

I. Project Purposes:

The LARE aquatic vegetation management program objectives are to:

1)  Develop or maintain a stable, diverse aquatic plant community that supports a good balance of predator and prey fish and wildlife species, good water quality and is resistant to minor habitat disturbances and invasive species.

2)  Direct efforts to prevent and/or control the negative impacts of aquatic invasive species.

3)  Provide reasonable public recreational access while minimizing the negative impacts on plant, fish and wildlife resources.

The program recognizes that prevention strategies are the most cost-effective means of invasive species control, but that control of established populations of invasive species is also necessary.

Five-year Aquatic Vegetation Management Plans (AVMPs) are designed to develop waterbody-specific goals for the management of each waterbody that is eligible to receive state funds.

II. Project Tasks:

The scope of services outlined below should be considered a draft that is subject to revision prior to the final contract, based on discussion with the LARE staff and sponsoring association regarding cost-effectiveness of proposed services.

1. Conduct plant surveys

Conduct surveys using standard LARE program procedures found in the latest version of the IDNR Tier II Aquatic Vegetation Survey Protocol. The number and location of points may be adjusted for special projects, such as monitoring of ecozones or revegetation projects, as determined by LARE staff. All program guidance may be downloaded from the LARE online program manual at:  www.in.gov/dnr/fishwild/3302.htm.

A. Surveys for preparation of a five-year AVMP include:

a. Spring Tier II Survey (April 15-May 31)

b. Spring Distribution map for each invasive species

c. Summer Tier II Survey (July 15-August 31)

d. Summer Distribution map for each invasive species

B. Surveys for preparation of an AVMP Update include:

a. Pre-treatment distribution map for each invasive species (April 15-May 31)

- Spring Tier II Survey (April15-May 31) may be required

b. Treatment map with treatment details and acreage

c. Post-treatment Tier II Survey (July 15-August 31)

The contractor may be asked to notify the LARE biologist of scheduled survey dates at least one week in advance.  The contractor must be prepared within two weeks of conducting any survey to provide field data to the DNR upon request. Where the herbicide contractor differs from the planning contractor, the planning contractor must provide all necessary information in a timely fashion to facilitate proper herbicide treatment, including location, treatment acreage and average depth.

2. Facilitate a public meeting

Facilitate at least one public meeting to present the results of plant management activities, describe the management alternatives for the following season, present the recommended management strategy, answer questions and obtain input from the public.  A standardized public opinion survey is available from LARE staff and should be distributed to all participants for completion and collection at the meeting for the development of the five-year AVMP. Document meeting attendance, minutes, and public comments as an appendix to the study.  The public meeting may be held anytime during the summer or early fall, to maximize attendance, and must be completed prior to the fall permit meeting. The contractor may be asked to notify the LARE biologist at least two weeks in advance with the meeting date and location. Advance publicity such as posting flyers in a visible location (clubhouse door or a local bait shop) and publication in the association newsletter or local newspaper is required.

3. Fall permit meeting

To facilitate preparation of the draft report, permit application, and budgets for future grant awards, a meeting between a representative of the local sponsor organization, contractor(s), LARE staff, and other agency staff will be held to discuss results of the surveys and plant management recommendations for the upcoming year.  It is the responsibility of the contractor(s) to work with DNR staff to schedule the permit meeting in the fall (typically in late September or early October). These meetings are open to all contractors and nonresidents or representatives from other associations that may have a particular interest in the permitted actions.

4. Prepare the Aquatic Vegetation Management Five-Year Plan or Annual Update

An Aquatic Vegetation Management Five-Year Plan is required in order to establish eligibility for LARE funding.  In subsequent years, an Annual Update should be completed to maintain eligibility as determined by LARE biologist. Checklists of the minimum required elements used by agency staff to review the documents are provided in Appendix I and II.  Permit applications and budget estimates for grant application purposes must be filled out completely and included in the DRAFT document.

III. Data Presentation:

1. Where practical, the data should be presented clearly and concisely in the form of graphs and tables. Use the standard IDNR formats for presenting Tier II data to facilitate comparisons of data across years and across waterbodies (see Appendices III-IV).

2. Raw data sheets must be included as an appendix to the report to aid in the review process and to guide sample site comparisons in future years. 

3. Figures should be incorporated into the main body of the report and not presented as attachments at the end of the report.

4. Whenever possible, figures should be limited to 8 1/2" x 11" in size. In most cases, large-scale maps and photos are not necessary.

5. Present data in standard units for the industry in the United States. For example, treatment areas will be given as acreage and dosages in parts per million or billion. Similarly, use common names for species with scientific names in parentheses or include a reference table with all common and scientific names used in the document.

IV. Review Process

1. One printed copy and one digital copy (Word) of the draft report along with a digital copy of all Tier II data collected (Excel format) must be provided to the LARE biologist by November 15. In addition, one digital copy of the draft must also be provided to the Vegetation Permit Biologist for review. It is the responsibility of the contractor to provide additional copies directly to the local sponsor at their request.

2. The title of the draft report should refer to the report as a "draft" version and must include the waterbody name and county(s). Additionally, each page of the draft report, including figures, should be labeled "Draft - Subject to Revision."

3. LARE biologist will compile and send agency comments on the draft report to the contractor by January 1. Checklists for review are included in Appendices I-II.

4. Upon addressing the review comments, one printed copy of the complete final report should be provided to the LARE Biologist, along with a single digital file (Word or PDF), by March 1. It is the responsibility of the contractor to provide additional copies directly to the local sponsor at their request.

5. Both the draft and final reports should be reproduced with double-sided pages on three-hole punch paper. Do not submit bound copies of the reports, as they will be filed in 3-ring binders.

6. Note that the report will be posted on the LARE website. Follow these guidelines for electronic copies:

- Electronic file names must follow this protocol:   Draft_Name_Waterbody_Name_County_AVMP_Update_Month_Year.pdf

- All electronic copies must contain the complete digital copy of the full report including appendices, figures, maps and photos in either Microsoft Word© or Adobe PDF© format as a single electronic file.  Do not prepare multiple files that need to be merged into one file for web posting.

- Keep file sizes as small as possible to facilitate email exchange and downloading by adjusting pixel size on graphics, compressing photos, or exporting GIS files to pdf or jpeg formats.

V. Project Deadlines:

The effectiveness of proposed aquatic vegetation management treatments is dependent on timely performance in meeting project deadlines for survey, planning, and treatment.  Since weather will be a varying factor, it is important that sponsors and contractors do their part to make sure all tasks are completed on schedule and by the deadlines established for the LARE program.

Failures to meet project deadlines for surveys or plans will subject the project sponsor to a reduction in the LARE award and could result in missed opportunities for future LARE funding.

If the Draft aquatic vegetation management plan is not received by the LARE staff within 5 days of the due date of November 15, the LARE grant award for planning will be reduced by 5%.

If the Final aquatic vegetation management plan is not received by the LARE staff within 5 days of the due date of March 1, the LARE grant award for planning will be reduced by 5%.

A continuing failure to meet deadlines on the contractor’s part may result in their removal from the approved LARE contractors listing for a period of no less than 2 years.

Appendix I. Checklist for Review of LARE Aquatic Vegetation Management Five-Year Plan

The following is a checklist of the minimum elements required in the development of an aquatic plant management plan in order to establish eligibility for LARE funding.

A.  Title Page

- Title includes name of waterbody, county, and year that surveys were conducted

- Title page provides name of company, indicates if draft, and date submitted

- Include the five-year period for which the plan is in effect (current surveying year to five years out)

B.  Executive Summary

- Provides clear and concise overview as a stand-alone summary, no more than two pages

C.  Table of Contents

- Complete and accurate

D.  Watershed and Waterbody Characteristics

- Waterbody characteristics – include any particular aspects that may affect plant growth and management, such as surface acreage, retention time, lakeshore or watershed management, distribution of lake bed sediments, or currents.

- Watershed characteristics

- List of existing studies for the waterbody including fish surveys

E.  Present Waterbody Uses

- Identify present waterbody uses

- Map displaying priority uses for activities and important habitat areas

- Summarize available water quality data

F.  Problem Statement and Management History

- Realistic statement of the limitations imposed on waterbody uses and ecology

- Vegetation management activities performed on the waterbody over the past ten years.  Present treatment history in table format, including species, acres treated, chemical and concentration used, and associated outcomes.

G.  Characterize Aquatic Plant Community

Tier II Survey Methods:

- Reference methods used and reasons for any deviations from protocol, do not describe methods in detail

- Sampling points properly distributed throughout littoral zone, include map displaying points

- Conducted within designated seasonal sampling window

Tier II Survey Results:

- Include copy of field datasheets in appendix, with lat/long coordinates of sampling points

- Report Secchi depth and relationship to historical water quality trends

- Present results using DNR table format, divided by 5 ft. contour intervals

- List T&E species found in the waterbodies as documented by the Indiana Natural Heritage database

- Document the collection of any T&E species during the survey

- Document plant trends (species richness, frequency of occurrence, etc). Use standard format for multi-year data presentation

- Provide map(s) showing Tier II points where targeted invasive species were found, and outlining distinct beds of those species.  Present details for each distinct bed in a table format including average depth and acreage.  Spring and summer maps can be combined as needed.

H.  Public Involvement

- Identify interested parties (user groups, local government, state and federal agencies)

- Meeting scheduled within the timeframe specified by LARE protocol (summer/fall)

- Document and summarize public meeting (date, attendance, comments, etc)

- Present results of public survey and implications for aquatic plant management

- Recommend methods to keep the public informed of plans for aquatic vegetation management

I.  Objectives

- In a bullet format outline specific management goals and objectives including target plant metrics

- Cover a period of not less than five years

J.  Action Plan

- Identify potential management options (control and protection), including no action

- Select the option or combination of options that is most appropriate for each location or species.  Herbicide treatments are prescribed according to the manufacturer’s recommendations, unless the treatment has been approved by DNR staff in advance as an experimental protocol.  Include details of selected herbicide treatment, including herbicide name and dosage as it relates to each distinct bed identified during the Tier II survey.

- Develop an action plan to achieve management goals and objectives

- Review permitting and acceptability of the plan to waterbody users

- Include an estimated budget to implement the plan (at least 5 years)

- Identify source(s) of future funding, indicating potential limits on state funding according to LARE policy

     Provide deadlines for actions by the association (e.g., submit permit, apply for funding, receive award notice, send RFPs prepared by LARE staff, hire contractors)

K.  Monitoring and Evaluation of Plan

- Outline monitoring strategy to gage success

- Provide timeline for regularly updating plan

L.  References Cited

- All citations provided in standard bibliographic format

M.  Forms

- Include the necessary LARE Aquatic Vegetation Application complete and ready for signatures

- Include all necessary Aquatic Vegetation Control Permit Applications complete and ready for signatures, mention requirements and when to submit.

N.  Format

- Cite all tables and figures in the text.

- Both common and scientific plant names used in first occurrence, or listed in table

- If plant names are not listed in text, common and scientific names must be listed in table

- Double-sided pages, 3-hole punched, with color figures as appropriate

- Include digital copy of all Tier II data collected (Excel format)

- Draft document:  One hard copy and one electronic copy (Word) to LARE Biologist

- Draft document:  One electronic copy to Vegetation Permit Biologist and one hard or electronic copy to sponsor depending on their preference

- Include the checklist of LARE staff review comments, annotated to show which changes were made and to explain any changes that were not made with submission of final copy

Appendix II. Checklist for Review of LARE AVMP Update

The following is a checklist of the minimum elements required in the development of an aquatic plant management plan update in order to maintain eligibility for LARE funding.

A.  Title Page

- Title includes name of waterbody, county, and year that surveys were conducted for the update

- Title page provides name of company, indicates if draft, and date submitted

B.  Executive Summary

- Provides clear and concise overview as a stand-alone summary, limited to one page

C.  Problem Statement and Management History

- Realistic statement of the limitations imposed on waterbody uses and ecology

- In a bullet format outline specific management goals and objectives described in the original AVMP

- Update vegetation management activities performed on the waterbody.  Present treatment history in table format that is updated annually, including species, acres treated, chemical and concentration used

D.  Characterize Aquatic Plant Community

- Pre-treatment distribution map for each invasive species can be combined with treatment map.  This map must include the information needed for proper herbicide application including acreage(s) and average depth(s)

- Treatment map(s) with date(s) of application identifying each specific treatment location.  Present treatment details for each specific location in a table format including herbicide name(s), dosage(s), average depth(s), and acreage(s)

Tier II Survey Methods:

- Reference methods used and reasons for any deviations from protocol, do not describe methods in detail

- Use prior sampling points from 5-year plan or indicate reasons for any major deviations, include map displaying points

- Conducted within designated seasonal sampling window

Tier II Survey Results:

- Include copy of field datasheets in appendix, with lat/long coordinates of sampling points

- Present results using DNR table format, divided by 5 ft. contour intervals

- Provide map(s) showing Tier II points where targeted invasive species were found

- Document plant trends that are relevant to the objectives (species richness, frequency of occurrence, etc).  Use standard format for multi-year data presentation

E.  Aquatic Plant Management Discussion

- Briefly discuss the results of treatments on the plant community and whether the management strategy is achieving the desired objectives

F.  Action Plan

- Develop a future management strategy to achieve objectives, including any adjustments based on previous results

- Describe future treatment recommendations that are most appropriate for each location or species.  Treatments are prescribed according to the manufacturer’s recommendations, unless the treatment has been approved by DNR staff in advance as an experimental protocol

- Include an estimated budget to implement the plan

G.  Public Involvement

- Identify interested parties (user groups, local government, state and federal agencies)

- Meeting scheduled within the timeframe specified by LARE protocol (summer/fall)

- Document and summarize public meeting (date, attendance, comments, etc)

- Present results of public survey and implications for aquatic plant management

- Recommend methods to keep the public informed of plans for aquatic vegetation management

H. References Cited

- All citations provided in standard bibliographic format

I.  Forms

- Include the necessary LARE Aquatic Vegetation Application complete and ready for signatures

- Include all necessary Aquatic Vegetation Control Permit Applications complete and ready for signatures, mention requirements and when to submit.

J.  Format

- Cite all tables and figures in the text

- Both common and scientific plant names used in first occurrence, or listed in table

- If plant names are not listed in text, common and scientific names must be listed in table

- Double-sided pages, 3-hole punched, with color figures as appropriate

- Draft document:  One hard copy and one electronic copy (Word) to LARE Biologist

- Draft document:  One electronic copy to Vegetation Permit Biologist and one hard or electronic copy to sponsor depending on their preference

- Include digital copy of all Tier II data collected (Excel format)

- Include the checklist of LARE staff review comments, annotated to show which changes were made and to explain any changes that were not made with submission of final copy

Appendix III. Standard format for LARE AVMP Tier II single-year data presentation

Appendix IV. Standard format for LARE AVMP multi-year data presentation